# Smart IoT Water Bottle - PCB & Firmware Development Proposal

# 1. Core Electronics (Market Components)

- ESP32 MCU (WiFi + BLE): ₹400
- TDS Sensor Module: ₹500
- Load Cell + HX711: ₹150
- Temperature Sensor (DS18B20): ₹80
- Battery + Charging Circuit: ₹200
- Passive Components: ₹100

Total Electronics BOM: ₹1200 – ₹1600 per prototype

# 2. PCB Design Cost

Includes:
- Schematic Design
- PCB Layout (2-layer)
- Power Circuit Design
- Sensor Integration

Cost Breakdown:
- Schematic Design: ₹5,000 – ₹10,000
- PCB Layout: ₹8,000 – ₹20,000
- Prototype PCB: ₹2,000 – ₹5,000
- Assembly: ₹2,000

Total PCB Development Cost: ₹15,000 – ₹35,000

# 3. Firmware Development Cost

Includes:
- Sensor Integration
- BLE Communication
- TDS Calculation & Calibration
- Load Cell Filtering
- Power Optimization
- Testing & Debugging

Cost Breakdown:
- Basic Firmware Setup: ₹5,000
- Sensor Integration: ₹8,000
- BLE Communication: ₹10,000
- Calibration Logic: ₹10,000
- Power Optimization: ₹5,000
- Testing & Debugging: ₹10,000

Total Firmware Cost: ₹40,000 – ₹60,000

# 4. Total Development Cost

- PCB Development: ₹15,000 – ₹35,000
- Firmware Development: ₹40,000 – ₹60,000

Total Cost: ₹55,000 – ₹95,000

# 5. Timeline

- PCB Design: 2–3 weeks
- PCB Fabrication: 1 week
- Firmware Development: 3–5 weeks
- Testing & Debugging: 2 weeks

Total Timeline: 6–8 weeks

# 6. Key Engineering Challenges

- TDS Sensor Noise Handling
- Load Cell Calibration & Drift
- Power Optimization (Battery Life)
- Waterproof PCB Design

# 7. Final Summary

This proposal covers complete PCB design and firmware development for a smart IoT water bottle with TDS sensing, BLE communication, and hydration tracking.

Total Budget: ₹55,000 – ₹95,000
Timeline: 6–8 weeks
Per Unit Electronics Cost: ₹1200 – ₹1600